## Slide 1
ProjectPilot AI
Iteration 1 Presentation
AI project manager for student software projects
Team 5 | CSE 3311 | Iteration 1
1

## Slide 2
Project Vision
2
ProjectPilot AI helps one student turn a software idea into a clear development plan.
A manager agent asks clarifying questions, creates requirements, and breaks work into tasks.
Specialized agents help with frontend, backend, testing, documentation, and review.
The user stays in control through approval and feedback checkpoints.
Updated direction: student-focused, single-user, course-project sized.

## Slide 3
Problem
3
Students often start with an idea but no clear task plan.
General chatbots can answer prompts, but the user still coordinates the project manually.
Task order, dependencies, and review steps are easy to miss.
Small projects can lose time because planning and feedback happen in separate tools.

## Slide 4
Target Users
4
Primary users: students building small software projects.
Project examples: class assignments, hackathon apps, portfolio projects.
First version supports one user, not team collaboration.
The system focuses on planning, task breakdown, review, and revision.
This target user fixes the previous unclear-user issue.

## Slide 5
MVP Feature List
5
Feature | What the first version must do
Project idea input | User enters a short software project idea.
Clarifying questions | Manager agent asks for missing requirements.
Task breakdown | Manager agent creates tasks and dependencies.
Agent assignment | Tasks map to frontend, backend, testing, docs, or review.
Human approval | User approves requirements, task plan, and outputs.
Feedback loop | User requests changes and affected tasks update.

## Slide 6
Core Use Cases
6
UC1: User creates a project idea.
UC2: System asks clarifying questions.
UC3: Manager agent creates a requirements summary.
UC4: Manager agent creates a task breakdown.
UC5: User approves or edits the task plan.
UC6: Specialized agents produce task outputs.
UC7: Review agent checks consistency.
UC8: User gives feedback and the system revises.

## Slide 7
Workflow
7
Idea input
Questions
Task plan
Agent work
Review
Feedback
Revision
The manager agent keeps the plan visible. The user can stop the flow at approval and feedback points.
The next demo should walk through these screens in this order.

## Slide 8
Manager Agent
8
Owns the shared project context.
Turns the user goal into requirements and tasks.
Adds dependencies so blocked work waits for prerequisite outputs.
Sends each agent a task, expected output, constraints, and required context.
Collects outputs and sends conflicts to review.

## Slide 9
Agent Communication
9
Step | Information passed
Manager to agent | Task, dependency, expected output, constraints, shared context
Agent to manager | Completed output, assumptions, missing information, confidence note
Manager to review | All outputs plus dependency map
Review to manager | Conflicts, missing pieces, suggested fixes
Manager to user | Readable status, review result, approval request

## Slide 10
System Architecture
10
Layer | Responsibility
Frontend UI | Project input, task board, review screens, feedback controls
Backend API | Stores projects, tasks, outputs, reviews, and feedback
Manager agent service | Creates requirements, task graph, assignments, and revision requests
Specialized agent services | Produce frontend, backend, testing, documentation, or review outputs
Shared context store | Keeps approved requirements, dependency state, and agent outputs
Review module | Checks completeness, conflicts, missing fields, and user approval status

## Slide 11
Data Model
11
Entity | Main fields
Project | project id, title, target user, approved summary, status
Requirement | requirement id, project id, source, priority, approval status
Task | task id, owner agent, dependencies, expected output, state
Agent | agent id, role, capability, current task, availability
Agent output | task id, summary, assumptions, files or sections, blockers
Review | output id, consistency result, missing items, conflicts
Feedback | user request, affected tasks, revision status

## Slide 12
Task Dependency Graph
12
Dependency | Reason
Requirements before task generation | Tasks need approved scope.
Task generation before agent assignment | Agents need clear expected outputs.
Database plan before backend API | API design depends on data structure.
Backend API before frontend integration | Frontend needs endpoints and response format.
Implementation before testing checklist | Tests must match implemented behavior.
Review before user approval | User needs conflict and missing-item report.

## Slide 13
Human Approval Checkpoints
13
User approves the project summary before task generation.
User approves or edits the task breakdown before agents start.
User reviews agent outputs before integration.
User can reject, edit, or regenerate a task output.
Manager agent updates dependent tasks after feedback.

## Slide 14
Failure Handling
14
Failure case | System response
Agent timeout | Manager retries once, then marks task blocked.
Invalid output | Review agent flags the issue and asks for regeneration.
Conflicting outputs | Manager shows conflict and asks user to choose or revise.
Missing requirement | Manager asks a clarifying question.
API delay | Prototype can use mocked responses for the demo.

## Slide 15
Conflict Resolution
15
Manager agent compares each output against approved requirements and dependency expectations.
Review agent flags conflicts such as mismatched API fields, duplicated tasks, or missing assumptions.
User sees a short conflict summary instead of raw agent discussion.
User can choose one output, edit the requirement, or request regeneration.
Manager agent updates affected downstream tasks after the decision.

## Slide 16
Competitor Comparison
16
Tool | Limitation for our target user | ProjectPilot difference
ChatGPT | User coordinates project manually | Keeps task plan and feedback loop
Codex | Strong coding help, less project workflow | Focuses on planning and review
ChatDev | Broad multi-agent simulation | Targets student projects
MetaGPT | More complex for beginners | Simpler student-facing UI
Devika | Autonomous coding focus | Human checkpoints stay central
CrewAI | Agent framework, not full student app | End-user workflow product

## Slide 17
Why This Project Stands Out
17
Student-focused instead of enterprise-focused.
Single-user workflow that fits class projects.
Visible manager-agent task breakdown.
Human approval before major actions.
Feedback loop for corrections after AI output.
Course-sized MVP instead of a broad autonomous software company.

## Slide 18
Risk Exposure
18
Risk | Probability | Effect E | RE
Wrong task breakdown | 40% | 20 hours | 8.0
Agent outputs conflict | 35% | 18 hours | 6.3
Unclear requirements | 30% | 14 hours | 4.2
API integration delay | 25% | 16 hours | 4.0
Scope too broad | 30% | 15 hours | 4.5
Risk exposure formula: RE = probability * effect. Effect is measured in extra team hours.

## Slide 19
Evaluation Metrics
19
Metric | How we measure it
User acceptance rate | Percent of plans or outputs approved without major edits
Revision count | Number of correction loops needed per project
Task completion rate | Percent of generated tasks completed or reviewed
Conflict rate | Number of agent-output conflicts found by review
Planning time saved | Manual planning time compared with ProjectPilot planning time
Usefulness score | Student rating after prototype walkthrough

## Slide 20
Security And Privacy
20
Do not store user API keys in plain text.
Warn users before they paste sensitive code, credentials, or private project files.
Require user approval before external actions such as repository changes or deployment.
Keep the MVP focused on planning and review instead of automatic production release.
Log agent outputs for debugging, but make user-controlled deletion part of future work.

## Slide 21
Team Roles
21
Role | Responsibility | Owner
Manager agent workflow | Task breakdown, dependencies, agent rules | TBD
UI prototype | Screens and transitions | TBD
Backend and API | Agent calls and data handling | TBD
Competitor research | Alternatives, citations, comparison | TBD
Testing and documentation | Evaluation, risks, write-up | TBD

## Slide 22
Iteration Timeline
22
Iteration | Focus | Deliverable
1 | Scope, workflow, competitors, risks | Updated presentation
2 | Manager-agent planning flow | Task breakdown prototype
3 | Specialized agent outputs | Agent assignment demo
4 | Feedback and revision loop | Correction workflow
5 | Integration and UI polish | Working MVP
Final | Testing and documentation | Final demo and report

## Slide 23
User Feedback Plan
23
Ask 3 to 5 students to review the workflow and prototype screens.
Ask whether the task breakdown helps with a class project.
Ask which screen is confusing.
Ask which task types are most useful.
Use results to adjust MVP scope and demo screens.

## Slide 24
Demo Plan And Q&A
24
Demo flow: idea input, questions, task breakdown, agent board, review page, feedback page.
Key Q&A: how agents communicate, how feedback works, how we differ from ChatDev and MetaGPT.
Main next build: manager-agent planning flow with human approval.
Presentation rule: show prototype screens slowly and explain each transition.

## Slide 25
Sources
25
OpenAI API and Codex product documentation for AI-assisted development context.
ChatDev GitHub repository: https://github.com/OpenBMB/ChatDev
MetaGPT GitHub repository: https://github.com/geekan/MetaGPT
Devika GitHub repository: https://github.com/stitionai/devika
CrewAI website and pricing: https://crewai.com/pricing
Team 6 inception review spreadsheet and instructor presentation rubric.